MATEX PLATFORM  |  Draft Roadmap & Progress Checker

# Roadmap & Progress Tracker

Status: WORKING DRAFT - belum final / boleh berubah mengikuti kebutuhan bisnis dan hasil implementasi.
Checkpoint: 13 September 2026. Fokus saat ini: menutup Admin Foundation, lalu menyiapkan fondasi CMS/Public tanpa mengunci arsitektur terlalu dini.

| [x] DONE Sudah lolos | [ ] NEXT Prioritas dekat | [ ] PLANNED Direncanakan | [ ] DISCUSS Perlu desain/keputusan | [ ] BACKLOG Enhancement/later |
| --- | --- | --- | --- | --- |

# 1. Current Foundation

| Check | Area | Scope / Notes | Status |
| --- | --- | --- | --- |
| [x] | Auth & Session | HttpOnly cookie, /me, AuthState canonical, session watcher, 401/403 semantics. | DONE |
| [x] | Authorization | Permission middleware backend + UI permission layer; all-access bypass. | DONE |
| [x] | Attachment / Media Engine | Collection-based upload, multi upload, search/sort, delete/bulk delete, reference-aware protection. | DONE |
| [x] | Admin Account | CRUD, profile photo, company/office/chair/access relation. | DONE |
| [x] | Admin Permission | CRUD + grouping foundation. | DONE |
| [x] | Admin Access | CRUD + permission matrix UI. | DONE |
| [x] | Chair / Position | Tenant-scoped CRUD. | DONE |
| [x] | Office | CRUD, media, operating hours, geofence data, public/internal, Google Maps/Places, location sync. | DONE |
| [ ] | Sidebar / Navigation | Sinkron ke AuthState/permission, menu cleanup, feature visibility, active/child state. | NEXT |
| [ ] | Localization Foundation | UI i18n, API error codes, content translation strategy, locale/timezone/currency groundwork. | NEXT |

Reference modules:

- Office = reference untuk form kompleks, tabs, media relation, map, validation, responsive/theme-aware UI.
- Admin Access = reference untuk permission matrix / dual-pane selection UI.
- Shared Table / Media = jangan dirombak tanpa cek impact lintas modul.

# 2. Cross-Cutting Platform Core (Proposed)

| Check | Area | Scope / Notes | Status |
| --- | --- | --- | --- |
| [ ] | Audit / Activity Log | Admin, client, system actor; critical CRUD/status/auth/permission/import/export/settings. Detail actor + entity + request context. | DISCUSS |
| [ ] | Client Analytics Events | Page view/engagement/conversion bukan audit log; gunakan analytics/event pipeline tersendiri. | DISCUSS |
| [ ] | Web Health / SEO Monitoring | Search Console, PageSpeed/Lighthouse, Core Web Vitals/CrUX, GA4 reporting, crawl/index health, sitemap/robots checks. | PLANNED |
| [ ] | System Observability | API errors, response time, DB/storage health, background jobs, uptime/alerts, disk usage. | PLANNED |
| [ ] | Import Engine | Preview/dry-run, validation, row error report, audit trail, permission. | PLANNED |
| [ ] | Export / Print / Share | CSV/XLSX/PDF/report templates, print-friendly views, generated files, async export for large data. | PLANNED |
| [ ] | Notification Center | In-app notifications + channel abstraction; later FCM/email/WhatsApp/browser push. | DISCUSS |
| [ ] | Realtime Layer | WebSocket for live events/status where useful; not every module needs realtime. | PLANNED |
| [ ] | Background Jobs / Scheduler | Needed for scans, exports, notifications, scheduled content, sync, cleanup. | DISCUSS |
| [ ] | Feature Flags / Module Availability | Per company/tenant enable-disable module or capability. | DISCUSS |
| [ ] | Integration / Credential Settings | Google, payment, shipping, marketplace, mail, etc. Secrets server-side; no plaintext sensitive token in browser. | DISCUSS |
| [ ] | Security Hardening | CSRF, rate limit, 2FA/session management, CSP, secret rotation, audit retention. | BACKLOG |
| [ ] | Backup / Recovery | DB + file storage backup, retention, restore drill. | PLANNED |

## Activity Log - proposed rule of thumb

[ ] Log ADMIN critical changes: create/update/delete/status, role/permission, login/security, import/export, config/integration changes.

[ ] Log CLIENT business/security actions: auth, address/account changes, cart/order/payment/promo/chat events when Commerce exists.

[ ] Do NOT use audit_log as page-view analytics. Public traffic belongs to analytics.

[ ] Never log passwords, JWT/cookies, API secrets, payment secrets, or raw sensitive payloads.

[ ] Admin Account detail may later show an Activity tab filtered by actor, but the source remains a separate Audit module.

# 3. Website Health / SEO Monitoring (Admin Module)

Proposed placement: menu "Website / Monitoring" atau "Analytics & SEO" - bukan dibenamkan ke Admin Account.

| Check | Area | Scope / Notes | Status |
| --- | --- | --- | --- |
| [ ] | Search Console | Clicks, impressions, CTR, average position, query/page/country/device; sitemap/index inspection integration where useful. | PLANNED |
| [ ] | PageSpeed / Lighthouse | Per URL: performance, accessibility, SEO, best-practice checks; scheduled snapshot. | PLANNED |
| [ ] | Core Web Vitals | Real-user field data when available; track LCP/INP/CLS trends. | PLANNED |
| [ ] | GA4 Reporting | Traffic, engagement, landing pages, country/device; later ecommerce/conversion reporting. | PLANNED |
| [ ] | Technical SEO Checks | robots.txt, sitemap.xml, canonical, hreflang, HTTP status, SSR/indexability, metadata completeness. | PLANNED |
| [ ] | SEO History | Store snapshots so admin can compare trend instead of only current external API result. | DISCUSS |

Important: monitoring APIs should run from backend/scheduled jobs. Do not expose OAuth/service credentials in Angular.

# 4. Public / CMS V1 - Proposed

| Check | Area | Scope / Notes | Status |
| --- | --- | --- | --- |
| [ ] | Company / Public Settings | Brand, public contacts, social links, default SEO, locale/timezone/currency, public office relation. | PLANNED |
| [ ] | Product Domain Architecture | Design first: master product, SKU/variant, translation, publication, media, channel listing, inventory relation. | DISCUSS |
| [ ] | Product Category | Catalog taxonomy; keep separate from warehouse/material classification if semantics differ. | PLANNED |
| [ ] | Product / SKU / Media | Catalog + technical specs + publication flags + localized content. | PLANNED |
| [ ] | External Marketplace Links | Shopee/Tokopedia/TikTok/etc per product/SKU/channel, active state, external ID/URL. | PLANNED |
| [ ] | Blog / Article | Draft/publish, locale, category/tag, media, SEO. | PLANNED |
| [ ] | Promo / Campaign | Campaign content and CTA; can reference coupon but should not be identical to coupon. | PLANNED |
| [ ] | Popup / Banner Manager | Enable/schedule, page targeting, locale, audience, priority, frequency cap, CTA/media. | PLANNED |
| [ ] | Review / Testimonial | Moderation/publication; later can evolve toward verified customer review. | PLANNED |
| [ ] | FAQ / Call Center / Pages | Localized reusable website content. | PLANNED |
| [ ] | SEO Management | Per page/entity meta, slug, canonical, OG/Twitter, hreflang, structured data. | PLANNED |

# 5. Public Website V1 (Angular SSR)

| Check | Area | Scope / Notes | Status |
| --- | --- | --- | --- |
| [ ] | Public Template Integration | Separate public Angular SSR app consuming same backend/domain. | PLANNED |
| [ ] | Home | Localized SEO-first landing page. | PLANNED |
| [ ] | About | Localized company story/profile. | PLANNED |
| [ ] | Product | Catalog/product detail + external marketplace CTA in V1. | PLANNED |
| [ ] | Category | SEO landing/category pages. | PLANNED |
| [ ] | Blog | Article list/detail, structured metadata. | PLANNED |
| [ ] | Contact / Office | Use public Office data; map/location/contact. | PLANNED |
| [ ] | SEO Technical | SSR, sitemap, robots, canonical, hreflang, schema.org, crawl validation. | PLANNED |
| [ ] | Localization ID/EN | UI + DB content + locale routing strategy. | PLANNED |
| [ ] | Analytics / Consent | GA4/event tracking, consent/cookie handling according to target market requirements. | DISCUSS |

# 6. Operational Platform - Proposed

| Check | Area | Scope / Notes | Status |
| --- | --- | --- | --- |
| [ ] | Warehouse / Inventory | Stock by SKU/location, movement ledger, reservation/available qty. Build after Product Master is stable. | PLANNED |
| [ ] | Production | Raw material/WIP/finished goods, process/batch/traceability - requirements still need discovery. | DISCUSS |
| [ ] | Shipping | Internal/external shipment, carrier/integration later. | DISCUSS |
| [ ] | Marketing | Campaign, leads/content/performance; scope needs business discovery. | DISCUSS |
| [ ] | Managerial / Reporting | Dashboards/KPI based on actual modules and data. | BACKLOG |

# 7. Commerce V2 - Prepared, Not Built Yet

| Check | Area | Scope / Notes | Status |
| --- | --- | --- | --- |
| [ ] | Customer Auth | Account/profile/address/session/security. | BACKLOG |
| [ ] | Cart / Wishlist | SKU-aware cart, availability/pricing. | BACKLOG |
| [ ] | Checkout / Order | Own-platform transaction flow. | BACKLOG |
| [ ] | Preorder | Availability windows/terms. | BACKLOG |
| [ ] | Payment | Gateway/bank integration, webhook/idempotency/reconciliation. | BACKLOG |
| [ ] | Shipping | Rate/label/tracking integration. | BACKLOG |
| [ ] | Chat | Realtime customer-service/business chat. | BACKLOG |
| [ ] | Promo / Coupon | Eligibility/limits/redemption linked to campaign/popup where relevant. | BACKLOG |
| [ ] | Marketplace Sync | External orders/listings/inventory sync when business requires. | BACKLOG |

# 8. Global / Multi-Country Readiness

[ ] Locale strategy: start id-ID + en, extensible to additional locales.

[ ] Content translations stored in DB for Product/Blog/Page/SEO, not hardcoded UI JSON.

[ ] Timezone strategy: company/user timezone; plan UTC storage for cross-country consistency.

[ ] Currency strategy: IDR first but data model must allow other currencies before Commerce.

[ ] Unit strategy: kg/ton/gram, dimensions, density, etc. define canonical units and display conversion where needed.

[ ] SEO localization: locale URLs, hreflang, localized slug/meta/schema.

[ ] Market availability: product/publication can later differ by country/region without duplicating product master.

# 9. Proposed Near-Term Sequence (Not Final)

| Order | Bundle | Goal |
| --- | --- | --- |
| 1 | Admin Shell | Sidebar/navigation + permission integration + hide unused template menus. |
| 2 | Localization Foundation | UI translation conventions + API error code translation + locale/timezone decisions. |
| 3 | Audit / Activity Foundation | Critical admin actions first; activity viewer/filter; request correlation. |
| 4 | Observability Skeleton | Basic error/system health + prepare Website Health module boundaries. |
| 5 | Product Domain Design | Workshop DB/business flow BEFORE CRUD. |
| 6 | CMS/Public V1 Modules | Company settings -> catalog -> content -> SEO/monitoring. |

# 10. Decision / Discovery Queue

[ ] Decide audit retention and whether before/after JSON is needed per module.

[ ] Decide tenant/company settings model before multi-company commercialization.

[ ] Decide backend background-job stack only when first real async workload is implemented.

[ ] Decide public locale URL format before Public SSR pages are frozen.

[ ] Product workshop: master vs SKU, public catalog vs warehouse classification, price/channel/inventory boundaries.

[ ] Define reporting/export templates after first data-heavy modules exist.

[ ] Define notification channel priorities (in-app, FCM, email, WhatsApp) from actual use cases.

[ ] Revisit old modules' UI only opportunistically; Office style is reference, not a mandate to mass-rewrite now.

# Notes / Change Log

____________________________________________________________________________________________

____________________________________________________________________________________________

____________________________________________________________________________________________

____________________________________________________________________________________________

____________________________________________________________________________________________

____________________________________________________________________________________________

____________________________________________________________________________________________

____________________________________________________________________________________________